Project Tasks and Schedule (Progress Report)

Weekly Submission by the Team Leader (Every Monday by 1:00PM)

Team Name: Cat Coding
Task Description:

Task-1: Get all images from firebase that will be displayed on the website. Store firebase storage link to image in the Firestore data models so that all data is handled within the database and not in the web app.

Task-2: Create midterm presentations for Thursday’s class. Include a brief overview, goals, technology list, architecture, frontend, backend, database, and challenges.

Task-3: Redesign and enhance the navigation system with full mobile support. This includes implementing a responsive navbar, improving navigation flow, adding interactive dropdown behavior, and ensuring smooth usability across different screen sizes and devices.

Task-4: Finish and clean up the login and sign in logic, getting rid of extra code. Allowing smooth login and use of site.

Task-5: Improve consistency of styles across the website and resolve layout issues on different browsers to ensure a responsive and uniform user experience.

Task-6: Enhance authentication flow and user experience by implementing an authentication context for managing user state, refining login/signup UI with improved styling (including overlay and blur effects), optimizing layout structure, updating branding elements like logo sizing, and adding conditional rendering based on authentication status.

Task 7: Design and implement a notification system to inform users when they have successfully registered and submitted papers and when their submissions have been fully reviewed.

Assigned to:

Task-1: Tanner Jackley

Task-2: Tanner Jackley

Task-3: Sreeyuth Chowdary

Task-4: Gavin Fitzwater

Task-5: Poornima Kallam

Task-6: Sreeyuth Chowdary

Task-7: Juvaan Sabaroche

Start Date: 3/23/26    				End Date: 3/30/26

Status (Started, in progress, completed) Explain the progress.

Task-1: Completed. All images from the Sponsors page and the Speakers page are retrieved from the Firebase Storage app. This will allow easy modification without having to change the webapp itself and will eventually support an Admin page that allows the modification of conference info.

Task-2: Completed. The PowerPoint has been completed and was presented the previous Thursday. The PowerPoint includes all the required sections from the rubric and assignment document.

Task-3: Completed. The navigation bar was redesigned with mobile responsiveness, improved interaction handling, and better usability across devices. Dropdowns and menu behavior were refined to create a smoother navigation experience.

Task-4: Completed, all access to accounts should be available and should be persistent across all pages. Allowing quick and easy access to submit documents and change settings eventually.

Task-5: In-Progress: Fixing inconsistencies in CSS styling and addressing layout misalignment across browsers.

Task-6: Completed. Authentication context was implemented to manage user state across the application. Login and signup pages were enhanced with improved UI (including overlay and blur effects), unnecessary elements were removed, and branding adjustments such as logo resizing were applied. Conditional rendering based on authentication state was also integrated to improve user experience.

Task 7: Started: Initial work has begun on the notification system. The goal of this task is to provide users with updates when they have successfully registered and submitted papers and when their papers have been fully reviewed.