Project Tasks and Schedule (Progress Report)

Weekly Submission by the Team Leader (Every Monday by 1:00PM)

Team Name: Cat Coding
Task Description: Conference Web App

Task-1: Project Set Up and package installations (complete)

Task-2: Create NavBar/Footer for the website (complete)

Task-3: create login page for website (complete)

Task-4: Create submissions page for website and research firebase (in progress)

Task-5: Create basic Home Page Layout with Hero, Paper Submission and General Information section and also add basic styling.

Task – 6: Website Diagram design(Completed)

Task – 7: Create a page for call for papers (In Progress)

Assigned to:

Task-1: Tanner Jackley

Task-2: Tanner Jackley

Task-3:Gavin Fitzwater

Task-4: Juvaan Sabaroche

Task-5: Sreeyuth Gunnam

Task – 6: Poornima Kallam

Task  - 7: Poornima Kallam

Start Date: 2/10/26 					End Date: 2/17/26

Status (Started, in progress, completed) Explain the progress.

(Task-1)- Complete: Completed set up and package installations for the webapp so that development can begin

(Task-2)-Complete: Created nav and footer that will be displayed for each page. This will allow for easy navigation for the user and for developers when creating new pages.

The website as a whole is being created, with the pages being done by different people. Task 3 involved making the login page and figuring out how to in the future add a fully functional sign in using fire base.

(Task-4)- In Progress: Tasked to create a basic page design of a submission page for the website. Changes to the page design and linking to the backend will come in future pushes. In addition, tasked with beginning to research how to properly use and apply firebase.

(Task-5) – Completed: Reviewed the project, set it up, and created a basic Home Page layout with three scrolling sections: Hero, Paper Submission, and General Information. Added styling, responsive design, and placeholder content. NavBar and Footer are in a separate branch and will be added later.

(Task – 6) - Completed: Created a basic website layout design and shared it with the team. The structure was reviewed together, changes were made, and the team began implementing it as the frontend part.

(Task-7) - In Progress: Started working on call for papers page, reviewed the required content for the page, set up basic structure and working on organizing layout.