Project Tasks and Schedule (Progress Report)

Weekly Submission by the Team Leader (Every Monday by 1:00PM)

Team Name: Cat Coding
Task Description:

Task-1: Set up Firebase with the Conference Web Application. Create the Authentication and Firestore apps in Firebase. Install the required Firebase packages into the app, set up a .env file with the required config keys in order to communicate with Firebase. Set up the Auth and Firestore app within the project so that they will be ready to be used in future methods.

Task-2: Retrieve web app information/data from Firestore instead of being explicitly defined inside the web app to promote easy updates for the information and universal source of truth.  Create a method that retrieves all documents from a collection name.

Task-3: Create a data model for users that support all related functional requirements. This model will support user roles, account information, admin viewing, submissions, reviews, and registration status. This will be tied to the authentication document that is created when a user signs up and acts as a source of truth for other data such as submissions and reviews.

Task 4: Design and implement a Frequently Asked Questions (FAQ) page to provide users with answers to common questions related to the conference.

Task 5: Connect the Firebase database to the submission page so that users can successfully submit their papers through the website.

Task 6: Create the sign-in logic for the login page through firebase so users can access accounts.

Task 7: Create the sign-in logic for the login page through firebase so users can create accounts.

Task 8: Frontend redesign and UI improvements for the Conference Web Application: This task focused on improving the overall layout and user interface of the website. The work included redesigning the home page sections, improving the navigation bar styling, integrating the NWMSU logo into the navigation bar, and enhancing the visual presentation of the site to align with conference branding.

Task 9:  Repository restructuring and asset integration for the Conference Web Application: This task focused on improving the project structure and organizing the project assets to support better maintainability and easier development collaboration.

Task 10: Created a page for registration where we will include registration pricing information for the conference and add payment options in the future.

Task 11: Created a signup page for people who don’t have an account, where they can enter their details and create an account.

Assigned to:

Task-1: Tanner Jackley

Task-2: Tanner Jackley

Task-3: Tanner Jackley

Task-4: Juvaan Sabaroche

Task-5: Juvaan Sabaroche

Task-6: Gavin Fitzwater

Task 7: Gavin Fitzwater

Task 8: Sreeyuth Gunnam

Task 9: Sreeyuth Gunnam

Task 10: Poornima Kallam

Taks 11: Poornima Kallam

Start Date: 2/24/26					                       End Date: 3/16/26

Status (Started, in progress, completed) Explain the progress.

Task-1: Completed. Firebase is set up successfully. We now have communication with Firebase and our web app. Authentication and Firestore apps are being used in the development of other features for our web app.

Task 2: In Progress. The method to retrieve documents from a specified collection has been created. So far, the app retrieves the speaker, committee, and schedule data from firebase. Sections that still need to be implemented  FAQ and general conference info.

Task-3: Completed. The data model has been successfully created and a type class User has been created in the web app. A user was also uploaded to Firestore as a test for future implementation. Connecting an authentication profile to a User will be completed in a different task.

Task 4 — In Progress: Due to some technical issues, progress on this task has taken longer than expected. However, it is actively being worked on and is expected to be completed in the next sprint.

Task 5 — Started: Initial setup for this task has begun. Work will continue in the upcoming sprint to integrate the Firebase database with the submission page.

Task 6 – Completed: Login Logic has been added and should allow full login in functionality using firebase. A list of added user is shown in the firebase menu.

Task 7 – Started: Sign in Logic is being added and will allow people to create accounts within firebase and have their personal info stored.

Task 8 – Completed: Major frontend improvements were implemented including the Phase 2 redesign of the home page with updated sections such as hero, about, key dates, call for papers, venue, and call-to-action sections. The navigation bar was redesigned with a white theme and improved hover visibility. Footer branding and navigation links were also updated to improve usability and consistency across the website.

Task 9 – Completed: The project repository was reorganized by moving the application from the Project Files directory to the repository root to improve the overall file structure. Official NWMSU campus images and logos were added to the public assets directory so they can be used across the website for branding and visual content.

Task 10- InProgress: Created a basic registration page for the conference that clearly shows the pricing details. The page has a table listing the different types of attendees, such as students, professionals, or others, along with their respective registration fees. For now, the page only displays the pricing details, and payment options will be added in a future update

Task 11- Completed: Developed a signup page that allows new users to register by entering their personal details such as name, email, and password. Used Shadcn components and Tailwind CSS to ensure a clean and responsive layout. If a user already has an account, they are redirected to the login page, making the process simple and smooth