Project Tasks and Schedule (Progress Report)

Weekly Submission by the Team Leader (Every Monday by 1:00PM)

Team Name: Cat Coding
Task Description:

Task-1:  Set up a structured submission page and integrate it with Firebase Storage to enable paper submissions. This will also allow reviewers to access and read submitted papers.

Task-2: Create and connect Firebase storage to web app. Create storage folder structure for scalability and maintainability. Create storage function to get images from a specified storage folder.

Task-3: Implemented mobile responsive design across all pages to ensure consistent user experience across different devices and screen sizes. Additionally, working on enhancing the application by adding sample content, including images and placeholder data, across various sections to improve usability and presentation.

Task-4: Improve the overall consistency and functionality of the conference website by updating colors, aligning page styles, and fixing navigation and footer links across pages.

Task 5: Created the code to allow firebase more access and allow persistent use of accounts once the user is logged in and the session has not been closed.

Assigned to:

Task-1:  Juvaan Sabaroche

Task-2: Tanner Jackley

Task-3: Sreeyuth Chowdary

Task-4: Poornima Kallam

Task-5 Gavin Fitzwater

Start Date:   3/16/2026	   End Date: 3/23/2026

Status (Started, in progress, completed) Explain the progress.

Task-1:  In Progress: We sorted out our firebase storage issues and now it is to hard code the paper submission requirements so that the submission page works as expected and only accepts the requeired files.

Task-2: Completed. The storage firebase app is connected successfully and the method to get images from a folder is working and a POC is provided with the speaker page. Implementation for other pages will continue in the next sprint

Task-3: In Progress: Mobile responsiveness has been fully implemented across all pages, ensuring compatibility across devices. Currently enhancing the application by adding sample data and images in multiple sections to improve visual structure and user experience.

Task-4: In Progress: I made minor updates to improve visual consistency across the website, including small color adjustments and aligning the Deadlines page with styling the Home page. I also fixed issues with the footer and navbar links to ensure they function properly across different pages.

Task 5 = In progress: Making the system login persistent, allowing you to stay logged in and be able to switch pages, this will go hand in hand with the login and sign up logic. Not too much code left to write, but needed to write in multiple different files.