Project Tasks and Schedule (Progress Report)

Weekly Submission by the Team Leader (Every Monday by 1:00PM)

Team Name: Cat Coding
Task Description:

Task-1: Create a page to display all the speakers that will be at the conference. Keep the Northwest theme and make it match the style of the other pages created. Include a picture, name, title, and description for each speaker. Get the data dynamically from a json file which will then be later retrieved and updated by the database. Display them in a grid that responds dynamically.

Task-2: Create a page to display all the sponsors of the conference. Include a high-quality image of each sponsor. Match the heading and style of the rest of the page. Display them in a grid that responds dynamically.

Task-3: Re-organize the Navbar links so that it’s in a better, user-friendly layout. Include the pages that were missing in the initial Navbar and organize them in an intuitive way. Do this by updating the json file that represents the Navbar structure to maintain a source of truth.

Task-4: Built the Committee and Schedule pages following the Northwest theme and matching the existing site design. The Committee page includes different sections for chairs and reviewers in a responsive grid layout. The Schedule page displays a two-day conference program with keynotes, sessions, panels, and breaks.

Task-5: Created the Call for Papers page with three main sections: Submission Guidelines, Important Deadlines, and a submission link/button which takes to the submissions page.

Task-6: Currently working on the layout and implementing the registration logic for the Registration page, focusing on structuring the form and ensuring proper functionality.

Task 7: Designed the log in page, to match other pages and be easily accessed. Working on style and Looking to connect the firebase to it to support login and sign ins.

Task 8: Submission Page
Design a paper submission page with a basic design that we can link to the various buttons on the website such that we have an idea of a general flow of stuff.

Task 9: FAQ Page
 Design and implement a basic Frequently Asked Questions (FAQ) page that users can access to find general conference information not fully covered elsewhere on the site. The page should include a simple FAQ layout (question/answer sections) and be reachable via navigation or a relevant button, with content/design refinements planned for later sprints.

Assigned to:

Task-1: Tanner Jackley
Task-2: Tanner Jackley

Task-3: Tanner Jackley

Task-4: Sreeyuth Chowdary

Task-5: Poornima Kallam

Task 6: Poornima Kallam

Task 7: Gavin Fitzwater

Task 8: Juvaan Sabaroche

Task 9: Juvaan Sabaroche

Start Date: 2/16/26						End Date: 2/23/26

Status (Started, in progress, completed) Explain the progress.

Task-1: Completed. The speaker’s page is completed as proof of concept. It was completed using data from celebrities instead of the actual speakers, which we do not have at the time.

Task 2: Completed. The sponsor page has been created as a proof of concept. It displays the static images from the assets folder in a responsive way and matches the heading and style of the other pages. We still need to get the official sponsors, but pictures from online have been used as demonstration.

Task-3: Completed. The navbar has been restructured in a better organized format and includes the proper pages that we are developing. The navbar will continue to link to the pages as we develop them. The task of restructuring is completed; however, we will come back when we are refining the UI and cleaning up the design.

Task-4: Both pages are completed using structured data arrays so they can later connect to the database. The layouts are fully responsive and visually consistent with the rest of the website. Placeholder content is being used until final details are confirmed.

Task-5: Completed work on the Call for Papers page. Worked with the team to review the content and layout and discussed improvements. Need to add Guidelines for Paper submissions and link it to the submissions page once done with Frontend for Submissions page.

Task- 6: In Progress :  Started working on the Registration page. Currently focusing on understanding the required elements and organizing the layout to ensure a clean and user-friendly design that fits with the rest of the website.

Task 7: in progress: needs some more minor touches and match ups with other pages. Data base is still not connected.

Task 8—Completed:
 The basic outline of the submission page has been successfully created and pushed to the repository as requested. Any additional design and functional enhancements will be implemented in upcoming sprints.

Task 9—Started:
 The branch and associated files for this task have been created. However, no significant development progress has been made yet. Work on implementation will begin in the next sprint.